GUI Roles and Responsibility

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Justin | Bhumi | Kanika |
| 4/29 | Your Balance Page (must have button to simulate transactions since it is out of project scope) |  | HUB Page (must create skeleton buttons that do nothing so Bhumi and Justin can link “Your Balance” and “Your Account” easily later |
| 4/30 |  | Welcome Page | Your Vehicles |
| 4/30 |  | Login for Existing Users |  |
| 4/30 |  | Create an Account Page |  |
| 4/30 |  | Your Account |  |
| 5/1 | Connect Your Balance to hub | Connect Your Account to hub | Connect Your |